**Sprint backlog –**

Sprint 1 –

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| SharePoint configuration online for CMS (Content management System) | 8 | Creating a communication site on Share Point to develop the website with team members | Developer | 4 | 1 | 1 | 1 | 0 | 1 | 0 | 4 |
| **Total** | | | 4 | 1 | 1 | 2 | 0 | 1 | 0 | 4 |
| Users will be able to view published news through the website that is recent and related with their courses | 8 | Analyzing the user stories and gathering information | Analyst | 3 | 1 | 0 | 1 | 1 | 0 | 0 | 3 |
| Designing the News page | Designer | 3 | 2 | 0 | 1 | 0 | 0 | 0 | 3 |
| Creating the database for News page | Developer | 6 | 1 | 2 | 2 | 1 | 1 | 0 | 7 |
| Implementing database list into News page | Developer | 5 | 2 | 1 | 0 | 2 | 0 | 1 | 6 |
| Testing the website visibility for News page | Tester | 4 | 0 | 0 | 0 | 1 | 1 | 2 | 4 |
| **Total** | | | 21 | 6 | 3 | 4 | 5 | 2 | 3 | 23 |

Sprint 2 –

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| Users will be able to view the courses offered and course details through the system | 21 | Analyzing the requirements for Courses Offered | Analyst | 4 | 1 | 1 | 2 | 0 | 0 | 0 | 4 |
| Designing the Courses Offered page | Designer | 4 | 1 | 2 | 0 | 0 | 1 | 0 | 4 |
| Creating the database for Courses Offered page | Developer | 6 | 1 | 1 | 2 | 0 | 3 | 0 | 7 |
| Implementing database list into Courses Offered | Developer | 5 | 2 | 1 | 1 | 0 | 1 | 0 | 5 |
| Testing the database to show the Courses Offered | Tester | 6 | 1 | 2 | 0 | 1 | 2 | 0 | 6 |
|  | **Total** | | | 25 | 6 | 7 | 5 | 1 | 7 | 0 | 26 |

Sprint 3 –

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| Users will be able to view the success stories of previous students from the University | 13 | Analyzing previous student's success stories and gathering information | Analyst | 3 | 1 | 0 | 2 | 0 | 0 | 0 | 3 |
| Designing Success Stories of previous student’s page | Designer | 2 | 0 | 1 | 0 | 1 | 0 | 0 | 2 |
| Creating the database for Success Stories page | Developer | 4 | 2 | 0 | 2 | 0 | 1 | 0 | 5 |
| Creating Success Stories page | Developer | 3 | 1 | 0 | 0 | 1 | 0 | 1 | 3 |
| Testing the website visibility for Success Stories page | Tester | 3 | 0 | 1 | 2 | 0 | 0 | 0 | 3 |
| **Total** | | | 15 | 4 | 2 | 6 | 2 | 1 | 1 | 16 |
| Users will be able to view public engagement around the university from the website | 8 | Analyzing and gathering information | Analyst | 2 | 1 | 0 | 1 | 0 | 0 | 0 | 2 |
| Designing the Public Engagement page | Designer | 2 | 0 | 2 | 0 | 0 | 0 | 0 | 2 |
| Creating the database for Public Engagement page | Developer | 3 | 1 | 1 | 0 | 0 | 1 | 1 | 4 |
| Implementing Public Engagement page | Developer | 2 | 0 | 2 | 0 | 1 | 0 | 0 | 3 |
| Testing the website visibility for Public Engagement page | Tester | 3 | 0 | 0 | 1 | 2 | 0 | 0 | 3 |
| **Total** | | | 12 | 2 | 4 | 2 | 3 | 1 | 1 | 14 |

Sprint 4 –

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** | |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| Users will be able to view the contact details of the administrator, coordinators and the course instructors | 21 | Analyzing on how to manage the queries | Analyst | 3 | 0 | 1 | 0 | 1 | 1 | 0 | 3 |
| Designing the Contact-Us page and form | Designer | 4 | 1 | 1 | 2 | 0 | 0 | 0 | 4 |
| Creating the database for Contact-Us form | Developer | 7 | 2 | 4 | 2 | 0 | 0 | 0 | 8 |
| Developing the Contact- us page and form | Developer | 7 | 2 | 3 | 1 | 0 | 1 | 0 | 7 |
| Testing the website visibility for Contact-Us page and form | Tester | 4 | 1 | 0 | 0 | 1 | 1 | 1 | 4 |
|  | **Total** | | | 25 | 6 | 9 | 5 | 2 | 3 | 1 | 26 |

Sprint 5 –

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| Users will be able to view research work through the website | 8 | Analyzing the requirements and gathering information | Analyst | 2 | 1 | 0 | 0 | 1 | 0 | 0 | 2 |
| Designing the Research page | Designer | 2 | 0 | 1 | 0 | 0 | 1 | 0 | 2 |
| Creating the database for Research page | Developer | 4 | 0 | 0 | 3 | 0 | 0 | 1 | 4 |
| Implementing database list into Research page | Developer | 3 | 0 | 2 | 0 | 1 | 0 | 1 | 4 |
| Testing the website visibility for Research page | Tester | 2 | 1 | 0 | 0 | 1 | 0 | 0 | 2 |
| **Total** | | | 13 | 2 | 3 | 3 | 3 | 1 | 2 | 14 |
| Users will be able to do enquiry with the administrator from the website | 13 | Analyzing on how to manage the queries | Analyst | 3 | 2 | 0 | 0 | 1 | 0 | 0 | 3 |
| Designing the Enquiry form | Designer | 2 | 0 | 1 | 0 | 0 | 1 | 0 | 2 |
| Creating the database for Enquiry form | Developer | 4 | 0 | 0 | 3 | 0 | 0 | 1 | 4 |
| Developing the Enquiry form | Developer | 3 | 0 | 2 | 0 | 1 | 0 | 1 | 4 |
| Testing the website visibility for Enquiry form | Tester | 2 | 1 | 0 | 0 | 1 | 0 | 0 | 2 |
| **Total** | | | 14 | 3 | 3 | 3 | 3 | 1 | 2 | 15 |

Sprint 6 –

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | | **New Estimates at Sprint** | | | | | | | **Total Hours Burned** |
| **Product Backlog Item** | **Story Point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |  |
| Users will be able to view school/college information from the website | 8 | Analyzing the requirements and gathering information | Analyst | 3 | 0 | 1 | 1 | 1 | 0 | 0 | 3 |
| Designing the School/College Information page | Designer | 2 | 1 | 0 | 1 | 0 | 1 | 0 | 3 |
| Creating the database for School/College information page | Developer | 3 | 0 | 1 | 0 | 2 | 1 | 0 | 4 |
| Creating School/College Information page | Developer | 2 | 1 | 0 | 0 | 1 | 0 | 0 | 2 |
| Testing the website visibility for School/College Information page | Tester | 2 | 0 | 1 | 0 | 0 | 1 | 0 | 2 |
| **Total** | | | 12 | 2 | 3 | 2 | 4 | 3 | 0 | 14 |
| Users will be able to view information about the university’s profile from the website | 5 | Analyzing and gathering information for admission guidelines | Analyst | 2 | 0 | 0 | 1 | 1 | 0 | 0 | 2 |
| Designing the about university page | Designer | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 2 |
| Creating the database for about university page | Developer | 2 | 0 | 1 | 0 | 0 | 1 | 0 | 2 |
| Creating about university page | Developer | 2 | 0 | 0 | 1 | 1 | 0 | 0 | 2 |
| Testing the website visibility for about university information | Tester | 2 | 0 | 0 | 0 | 1 | 1 | 0 | 2 |
| **Total** | | | 9 | 1 | 2 | 2 | 3 | 2 | 0 | 10 |

**Total Estimated Hours for all Sprints** – 150

**Total Time burned for all Sprints** – 162