**Sprint Planning –**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Responsible** | **Start Date** | **End Date** | **Days** | **Status** |
| **Sprint 1** | **All Team members** | **10/09/2020** | **17/09/2020** | **06** | **Complete** |
| SharePoint configuration online for CMS (Content management System) | Developer | 10/09/2020 | 17/09/2020 | 06 | Complete |
| Users will be able to view published news through the website that is recent and related with their courses | Scrum Master, Analyst, Designer, Developer, Tester | 10/09/2020 | 17/09/2020 | 06 | Complete |
| **Sprint 2** | **All Team members** | **20/09/2020** | **27/09/2020** | **06** | **Complete** |
| Users will be able to view the courses offered and course details through the system | Scrum Master, Analyst, Designer, Developer, Tester | 20/09/2020 | 27/09/2020 | 06 | Complete |
| **Sprint 3** | **All Team members** | **28/09/2020** | **05/09/2020** | **06** | **Complete** |
| Users will be able to view the success stories of previous students from the University | Scrum Master, Analyst, Designer, Developer, Tester | 28/09/2020 | 05/092020 | 06 | Complete |
| Users will be able to view public engagement around the university from the website | Scrum Master, Analyst, Designer, Developer, Tester | 28/09/2020 | 05/09/2020 | 06 | Complete |
| **Sprint 4** | **All Team members** | **06/10/2020** | **13/10/2020** | **06** | **Complete** |
| Users will be able to view the contact details of the administrator, coordinators and the course instructors | Scrum Master, Analyst, Designer, Developer, Tester | 06/10/2020 | 13/10/2020 | 06 | Complete |
| **Sprint 5** | **All Team members** | **14/10/2020** | **21/10/2020** | **06** | **Complete** |
| Users will be able to view research work through the website | Scrum Master, Analyst, Designer, Developer, Tester | 14/10/2020 | 21/10/2020 | 06 | Complete |
| Users will be able to do enquiry with the administrator from the website | Scrum Master, Analyst, Designer, Developer, Tester | 14/10/2020 | 21/10/2020 | 06 | Complete |
| **Sprint 6** | **All Team members** | **22/10/2020** | **29/10/2020** | **06** | **Complete** |
| Users will be able to view school/college information from the website | Scrum Master, Analyst, Designer, Developer, Tester | 22/10/2020 | 29/10/2020 | 06 | Complete |
| Users will be able to view information about the university’s profile from the website | Scrum Master, Analyst, Designer, Developer, Tester | 22/10/2020 | 29/10/2020 | 06 | Complete |